## Slide 1
AZURE API MANAGEMENT
Target Architecture
& Build-Out Design
Greenfield APIM deployment — edge, hosting, ingress, egress and resilience decisions
01
Reference
Architecture
02
Hosting
Model
03
External
Ingress
04
External
Egress
05
HA & DR
Strategy
Notes: Greenfield APIM build. Five decisions: reference architecture and edge, hosting model, ingress, egress, HA/DR.

## Slide 2
1
REFERENCE ARCHITECTURE
APIM in the Integration Landscape
One policy-enforced front door for every external API. APIM itself holds no public endpoint.
CONSUMERS
External & internal callers
Partners / B2B
Mobile & web apps
Internal LOB apps
Third-party SaaS
EDGE — PUBLIC
Azure Front Door Premium
WAF: managed DRS + bot rules
DDoS protection, TLS 1.2 / 1.3
Global anycast + caching
Only public entry point
API GATEWAY — PRIVATE
APIM Premium · internal VNet
OAuth2 / JWT validation
Products, versions, revisions
Quota, throttle, schema checks
Request / response shaping
BACKENDS — PRIVATE
Systems of record & services
AKS / Container Apps
Functions & Logic Apps
Azure PaaS via Private Endpoint
On-prem via ExpressRoute
HTTPS
Private
Link
VNet
SIF ALIGNMENT — API LAYERING
EXPERIENCE APIs
Channel-facing. Published as APIM products with subscriptions and per-consumer quotas.
PROCESS APIs
Orchestration in Logic Apps / Functions. Reachable only inside the VNet, never from the edge.
SYSTEM APIs
Systems of record. Private endpoints only; never exposed directly to consumers.
EDGE DECISION Front Door Premium (WAF + DDoS) → Private Link → APIM internal. No public IP on APIM. Application Gateway added only where per-app L7 rules or mTLS are required.
Notes: APIM is the single control point for external APIs. Front Door is the only public surface; APIM sits private behind Private Link and aligns to the SIF layering.

## Slide 3
2
APIM HOSTING MODEL
Managed, VNet-Injected or Self-Hosted
Hosting model = Premium (classic), managed gateway, VNet injection in Internal mode. Self-hosted gateway is a hybrid add-on.
OPTION A
NOT SUFFICIENT
Managed + Private Endpoint
HOSTING MODEL
Managed multi-tenant gateway · External mode · inbound Private Endpoint
Gateway stays on the Microsoft network — no VNet presence
Inbound private link only; outbound leaves via public egress
Cannot reach private or on-premises backends
Rejected — no inspected egress, no private backend reach.
OPTION B
TARGET MODEL
VNet Injection — Internal mode
HOSTING MODEL
Managed gateway injected into the VNet · Internal mode · stv2 · Premium
Gateway NICs in a dedicated /24 subnet, ILB only
No public gateway endpoint — Front Door reaches it over Private Link
Private reach to PaaS, spokes and on-prem; full UDR control
Recommended for all external and internal API traffic.
OPTION C
HYBRID ADD-ON
Self-Hosted Gateway
HOSTING MODEL
Gateway container on AKS / on-prem · control plane stays in Azure APIM
Local data plane next to the backend; removes hairpin round-trips
Keeps regulated traffic inside its own boundary
Managed as one logical APIM instance and policy set
Use only for data-residency or latency-bound on-prem backends.
PLATFORM PREREQUISITES
Dedicated /24 subnet per region
NSG: 3443 ApiManagement, 6390 LB, 443 Storage / SQL / KV
Private DNS zone azure-api.net → ILB IP
stv2 platform · Premium tier · zone-redundant
Notes: Hosting model is Premium classic, managed gateway, VNet injection, Internal mode. Self-hosted gateway is an add-on for on-prem and data-residency backends only.

## Slide 4
3
EXTERNAL API INGRESS
Layered Ingress & WAF Sufficiency
One L7 inspection point at the edge; every layer below adds identity and control, not a second WAF.
INBOUND REQUEST FLOW
CLIENT
external caller
PUBLIC DNS
CNAME → AFD
FRONT DOOR
WAF · TLS · DDoS
PRIVATE LINK
no public inbound
APP GW WAF v2
optional, internal
APIM PREMIUM
authN · quota · schema
BACKEND
private endpoint
Front Door Premium
PRIMARY WAF
Managed DRS 2.1 + bot protection
TLS termination, DDoS, rate limiting, geo-filter
The only public entry point
App Gateway WAF v2
CONDITIONAL
Internal only, never internet-facing
Added for per-app L7 rules, mTLS or path rewrite
A second WAF to tune — by exception only
APIM Premium — Internal
ALWAYS
JWT / OAuth2 validation + subscription keys
Quotas, throttling, JSON / XML schema checks
Routes to backends over the private network
PALO ALTO POSITIONING
Not inline for public HTTPS ingress — TLS is already terminated at Front Door
An NGFW here would re-terminate and duplicate L7 inspection for no gain
It owns egress, east-west and non-HTTP flows instead (slide 4)
WAF SUFFICIENCY & EXCEPTIONS
Prevention mode by default; Detection only for a time-boxed pilot
Tune with per-rule, per-URI exclusions — never a global rule disable
Every exception carries owner, justification, expiry and CAB record
WAF + APIM diagnostics → Log Analytics and Sentinel alerting
INGRESS DECISION Front Door Premium WAF covers OWASP top-10 and bot protection for external APIs. Application Gateway WAF is an exception-only second layer, never a default.
Notes: Single WAF at the edge, APIM for identity and quota. App Gateway only by exception. Palo Alto deliberately out of the HTTPS ingress path.

## Slide 5
4
EXTERNAL API EGRESS
Inspected Egress via Virtual WAN
Routing intent forces internet and private traffic through the NGFW; Azure PaaS stays on private endpoints.
OUTBOUND REQUEST FLOW
APIM GATEWAY
spoke subnet
UDR 0.0.0.0/0
to secured hub
vWAN HUB
routing intent
PALO ALTO NGFW
TLS proxy · FQDN
SNAT
fixed egress IP
PARTNER / SaaS
allow-listed
SPOKE — APIM VNET
Injected gateway subnet
UDR 0.0.0.0/0 → secured hub
No public IP, no NAT gateway
Service endpoints off — private endpoints only
VIRTUAL WAN SECURED HUB
Routing intent: Internet + Private
Palo Alto Cloud NGFW (SaaS) or VM-Series in the hub
TLS forward proxy, FQDN allow-list, App-ID policy
One routing policy — no per-spoke UDR sprawl
DESTINATIONS
Deny by default, allow by exception
Partner / SaaS APIs over allow-listed FQDNs
On-premises systems via ExpressRoute
Azure PaaS via Private Endpoint — never hairpins the hub
DNS DESIGN
Private DNS zones linked to the hub and all spokes
DNS Private Resolver bridges on-prem ↔ Azure resolution
Split-horizon: the public API FQDN resolves to the ILB inside the VNet
EGRESS CONTROLS
Egress FQDNs approved and recorded per API
Certificate-pinning bypasses logged with an expiry date
APIM's own outbound dependencies exempted from TLS inspection
EGRESS DECISION Virtual WAN routing intent with Palo Alto in the secured hub; private endpoints for all Azure PaaS so only genuine third-party traffic leaves the estate.
Notes: Routing intent removes per-spoke UDR management. Palo Alto inspects north-south egress and east-west. PaaS never hairpins through the hub or the internet.

## Slide 6
5
HIGH AVAILABILITY & DISASTER RECOVERY
Zone Redundancy Now, Lowest-Cost DR
2 units across 2 zones in the primary region. Secondary-region cost is a straight trade against RTO.
PRIMARY REGION
ACTIVE
APIM Premium · 2 units · zone-redundant
ZONE 1
ZONE 2
2 units = 2 zones — unit count sets how many zones you can span
Zone loss is absorbed in-region: no failover, no DNS change, RTO 0 / RPO 0
Scale units in-region for load before adding a second region
COST REALITY — A WARM STANDBY IS BILLED
There is no cold or paused APIM
A secondary region is added as scale units — you choose the unit count and pay per unit-hour
An idle gateway unit costs the same as a busy one; the multi-region add-on is billed 24/7
So DR spend is driven by the RTO you commit to, not by traffic volume
1 · Rebuild on demand
LOWEST COST
Standing cost: none — storage + pipeline only
Nothing runs in DR: VNet, subnets, NSG/UDR, Private DNS and Key Vault certs pre-staged
Bicep / Terraform + APIOps in Azure DevOps rebuild the instance; nightly backup to GRS storage
RTO hours (provision Premium, restore config, repoint Front Door) — backups expire after 30 days
2 · Pre-staged shell
MIDDLE GROUND
Standing cost: a Developer-tier placeholder
DR instance exists and holds config, custom domain and VNet wiring; no production capacity
Upgraded to Premium at invocation — restore requires the target tier to match the source
RTO roughly an hour, most of it the tier change; must be drilled to be credible
3 · Warm standby
FASTEST, DEAREST
Standing cost: +1 Premium unit, 24/7
Multi-region add-on: gateway config syncs automatically, typically within seconds
Front Door priority routing shifts traffic on probe failure — RTO minutes, RPO near zero
Converts to active/active by switching Front Door to weighted routing
DR RECOMMENDATION Take option 1 while the business RTO tolerance is measured in hours — nothing runs in the DR region, so DR costs storage and pipeline time only. Re-price against option 3 only if an RTO under one hour is mandated. Any option converts to active/active later by adding units to the second region.
Notes: 2 units means 2 zones. Warm standby is billed as a full unit 24/7, so the cheapest credible DR is rebuild-on-demand from IaC plus backups, validated by a quarterly drill.